PROJECT PLANNING & SCHEDULING Project Planning

| Date |  |
| --- | --- |
| Team Id |  |
| Project Name | Optimizing User, Group, and Role Management with Access Control and Workflows |
| Maximum Marks |  |

Project Planning :

The project planning phase for the Optimizing User, Group, and Role Management with Access Control and Workflows system focuses on organizing the complete development process in a structured and efficient manner. The main objective of this phase is to define how the project will be executed, what resources will be used, and how each task will be completed within a specified timeline.

The project is divided into multiple phases including requirement analysis, system design, implementation, testing, and documentation. Each phase is carefully planned to ensure smooth workflow and proper progress tracking. Requirement analysis involves understanding user needs, identifying system challenges, and defining functional and non-functional requirements. The design phase focuses on creating system architecture, data flow diagrams, and solution models that represent how different components interact within the system.

Sprint Schedule & Estimation

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint1 | 10 | 6 Days |  |  | 10 |  |
| Sprint2 | 9 | 6 Days |  |  | 9 |  |
| Sprint3 | 9 | 6 Days |  |  | 9 |  |
| Sprint4 | 3 | 6 Days |  |  | 3 |  |

Each sprint is assigned specific story points to estimate effort and complexity. The sprint schedule ensures structured development, continuous progress tracking, and timely delivery of all system components.

# PROJECT PLANNING & SCHEDULING Project Planning

Product Backlog :

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As a user, I can log in securely to the ServiceNow platform using valid credentials. | 2 | High | Developer |
| Sprint-1 | User Management | USN-2 | As a user, I can request access to a role or project through a simple form. | 3 | High | Developer |
| Sprint-1 | Authentication | USN-3 | As a system, I validate user credentials before granting access. | 2 | High | Developer |
| Sprint-2 | Group Management | USN-4 | As an admin, I can create and manage user groups for easier access control. | 3 | High | Developer |
| Sprint-2 | Role Management | USN-5 | As an admin, I can assign roles to users based on responsibilities (RBAC). | 3 | High | Developer |
| Sprint-2 | Access Control | USN-6 | As a system, ACL rules restrict unauthorized access to sensitive data. | 3 | High | Developer |
| Sprint-3 | Workflow Automation | USN-7 | As a system, access requests are automatically routed using Flow Designer. | 4 | High | Developer |
| Sprint-3 | Approval Workflow | USN-8 | As a manager, I can approve or reject access requests. | 3 | High | Developer |
| Sprint-3 | Notifications | USN-9 | As a user, I receive notifications for approval or rejection status. | 2 | Medium | Developer |