# PROJECT DEVELOPMENT PHASE

| Date |  |
| --- | --- |
| Team Id |  |
| Project Name | Optimizing User, Group, and Role Management with Access Control and Workflows |
| Maximum Marks |  |

User Acceptance Testing:

User Acceptance Testing (UAT) is the final phase of testing where the developed system is validated by end users or stakeholders to ensure it meets the required business needs. In this project, UAT is conducted to verify that the User, Group, and Role Management with Access Control and Workflows system functions as expected from a user’s perspective.

Purpose of Document :

The purpose of this document is to briefly explain the test coverage and defect status of the Optimizing User, Group, and Role Management with Access Control and Workflows project at the time of release to User Acceptance Testing (UAT). It ensures that all major functionalities such as user management, role assignment, group configuration, ACL enforcement, and workflow automation have been tested and verified before deployment.

Defect Analysis :

This section represents the summary of defects identified during testing and their resolution status across different severity levels.

| Resolution Type | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 8 | 3 | 2 | 2 | 15 |
| Duplicate | 1 | 1 | 2 | 0 | 4 |
| External | 1 | 2 | 1 | 1 | 5 |
| Fixed | 10 | 5 | 6 | 18 | 39 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 1 | 1 | 1 | 3 |
| Won’t Fix | 1 | 2 | 1 | 1 | 5 |
| Total | 21 | 14 | 14 | 23 | 72 |

# PROJECT DEVELOPMENT PHASE

Test Case Analysis:

This section shows the execution status of test cases for different modules of the system.

| Module / Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| User Management | 10 | 0 | 0 | 10 |
| Group Management | 8 | 0 | 0 | 8 |
| Role Management | 8 | 0 | 0 | 8 |
| Access Control (ACL) | 6 | 0 | 0 | 6 |
| Workflow Automation | 12 | 0 | 1 | 11 |
| Approval System | 10 | 0 | 0 | 10 |
| Notifications | 6 | 0 | 0 | 6 |
| Audit Logging | 5 | 0 | 0 | 5 |
| Total | 65 | 0 | 1 | 64 |